Annual

Performance Goal

2024

Software Development Unit

Software Development Unit

Introduction

Tashi Info Comm Private Limited Software Development Unit (SDU) is in charge of planning, designing, developing, and managing software solutions based on current industry practices and standards. SDU is responsible for addressing the processes of conceiving, specifying, designing, programming, documenting, testing, and bug fixing that are involved in developing and maintaining applications, frameworks, or other software components. SDU is a strategic significance for TIPL, created with a long-term vision and in accordance with the latest trends and market potential in the software business. While the Unit's main focus is to become a full-fledged and independent software development company, expanding its foothold in the business of design and development of software applications, for the time being, SDU will be responsible for building, implementing, and managing required software for TIPL, which will systematize/digitize office automation, recruitment process, office vehicle management, ERP services, and so on. Furthermore, SDU will advocate for the outsourcing of developed software solutions to other Tashi Group of Companies with the goal of increasing efficiency, transparency, and productivity within these companies while also growing its business outside TIPL. SDU reports directly to the Managing Director (MD) of TICL. While the MD will assess and monitor the Unit, the SDU will receive guidance and feedback from the management committee, including approval for what projects to execute. The Unit will handle the majority of the activities related to the development and delivery of required software by various departments. However, as is customary in the industry, the product/idea owner must fully cooperate with the SDU in writing and communicating the requirement in a clear and concise manner, allowing the SDU to plan feasibility and resource requirements, including project duration calculation.

The objectivity of the SDU Team includes:

- Research, explore, and identify business challenges and develop software programs to address such challenges.

- Plan, design, develop and implement software applications in compliance with best industry practices and standards.

- Continuously enhance and improve professional knowledge and skills in software development, Business Analysis, Software quality assurance, and front-end user interfaces designs to ensure end products are in conformance with latest trending programming, designing, testing, and hosting tools, technologies and standards.

- Ensure developed software solutions are in compliance to the latest security standards, human ethics and in line with laws and regulations of the Kingdom of Bhutan.

- Ensure adequate documentation (functional, non-functional, Test cases, user manuals, etc.) are written and captured for all size and type of software projects.

- Provide highest quality maintenance and support service to the customers for installed software applications.

THE STRUCTURE OF SOFTWARE DEVELOPMENT UNIT

The Software Development Unit is structured to report directly to the organization's Managing Director. The Unit's leader reports directly to the Managing Director. Furthermore, the Unit shall seek Advisory Committee support and guidance on technical and business aspects of the Unit. The Unit's organogram is shown below.

Managing Director

Management Committee

Software Development Unit

| SL. NO | Designation | Unit | Work Location |
| --- | --- | --- | --- |
| 1. | Head, SDU | SDU | Thimphu |
| 2. | Team Lead/ Software Engineer | SDU | Thimphu |
| 3. | Software Engineer/ Developer | SDU | Thimphu |
| 4. | Business Analyst | SDU | Thimphu |
| 5. | Technical Officer | SDU | Thimphu |
| 6. | Marketing Officer | SDU | Thimphu |

| SL. No | Name | Designation |
| --- | --- | --- |
| 1. | Sashi Giri | Head, SDU |
| 2. | Tshedup Gyeltshen | Team Lead/ Software Engineer |
| 3. | Sangay Cheten | Software Engineer |
| 4. | Kelzang Ugyen Dorji | Software Engineer |
| 5. | Kinga Wangchuk | Software Engineer |
| 6. | Tashi Wangchuk | Software Engineer |
| 7. | Tula Ram Ghalley | Software Engineer |
| 8. | Tshering Dhendup | Software Engineer |
| 9. | Bikram Chuwan | Software Engineer |
| 10. | Kinga Seldon | Software Engineer |
| 11. | Promod Tamang | Software Engineer |
| 12. | Karma Phuntsho | Software Engineer |
| 13. | Sonam Chophel | System Engineer |
| 14. | Choki Wangmo | Technical Officer |
| 15. | Karma Chenga | Technical Officer |
| 16. | Abishek Raika | Business Analyst |

GOALS FOR SOFTWARE DEVELOPMENT UNIT

The Software Development Unit's goals and activities are planned in accordance with the key job responsibilities outlined in the Unit's Terms of Reference (TOR) and annual goals and targets set by the management. Individual goals and activities are developed, which eventually lead to the achievement of Unit goals. Employees in the Unit are rated based on their achievement of goals assigned to them for their appraisal via the organization's performance management system.

TARGETS

Employees in the Unit are assigned targets based on the completion status of each project activity and milestone that must be delivered within the assigned month/quarter or other specified time period. Unless there are new projects or Adhoc goals as prioritized and decided by management, targets are assigned at the start of the year.

GOAL OUTLINE

The goals for the Unit comprise of two major parts:

- Quantitative

Goals These are quantifiable goals which are list of activities which must be completed to achieve the desired output from the intermediate/ complete release. Goals can also mean list of supporting activities which must be completed on time to facilitate the timely development of desired software product, or list of support activities performed to ensure delivered products are performing as expected with agreed uptime.

- Qualitative Goals

These goals are qualitative in nature and the assessments are done based on the subjective parameters such as leadership qualities, problem solving and logical analysis skills, communication skills, Management Skills, and individual initiatives.

PERFORMANCE EVALUATION WEIGHTAGE

| SL. No | Designation | Quantitative Goals Achievement | Qualitative Goals Achievement |
| --- | --- | --- | --- |
| 1. | Head, SDU | 70 | 30 |
| 2. | Business Analyst | 70 | 30 |
| 3. | Software Engineer/Developer | 70 | 30 |
| 4. | System Engineer | 70 | 30 |
| 5. | Technical Officer | 65 | 35 |
| 6. | Marketing Officer | 70 | 30 |

The goal setting levels are as follows:

- Overall Unit goals

- Unit Head goals

- Project Management / Business Analysts goals

- Software Engineers goals

- System Engineer goals

- Technical Officer goals

- Marketing Officer goals

Goal Summary

- PROJECTS & ACTIVITIES

| SL.NO | Projects | Target | Achieved (Y/N) | Re-appropriation |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  | Q2 | Q3 | Q4 |
| 1 | PMS for Tashi Group of Companies (2 Companies) | Q1 |  |  |  |  |
|  | Requirement gathering (M1) -Develop & send techno commercial proposal -Work order & Signoff agreement -Collect requirements |  |  |  |  |  |
|  | Design & Development (M2) -Customize the base PMS platform as per the need -Demo of the PMS, collect feedback & incorporate changes |  |  |  |  |  |
|  | Testing & Debugging (M3) -Internal testing & UAT sign off |  |  |  |  |  |
|  | Training & Go Live (M3) |  |  |  |  |  |
|  | Support and Maintenance |  |  |  |  |  |
| 2 | eSIM Booking System | Q1 Q1 |  |  |  |  |
|  | Design & Development (M1) -Study APIs from relevant sources CRM/ CBS/ SMSC -Develop back end and integrate the APIs -Develop front end functionalists for APIs access and control, define rate per APIs usage -Develop reports and analytic |  |  |  |  |  |
|  | Testing & Debugging (M2) -Internal testing & UAT sign-off |  |  |  |  |  |
|  | Training & Go Live (M2) -Provide training & launch the product |  |  |  |  |  |
|  | Support & Maintenance |  |  |  |  |  |
| 3 | AI Chat bot Development |  |  |  |  |  |
|  | Purchase subscription & customize (M1) - Subscribe to Chatbase AI APIs (Annual) - Settings & Response customization (Response content, Visual appearances, branding, User flows/ Contacts) Integration (M2) - Website, mobile app and WhatsApp Integration - Configure Performance metrics & analytics |  |  |  |  |  |
|  | Automation & Testing (M3) - Develop custom python script to automate daily update of information - Perform end to end services testing |  |  |  |  |  |
|  | Training & product launch (M3) - Train relevant end users - Go Live |  |  |  |  |  |
| 4 | Hardware Expansion -Expand Storage Disks and RAM for SDU servers | Q1 |  |  |  |  |
| 5 | HRMS System | Q1 – Q2 |  |  |  |  |
|  | Development (M2) -Employee information System -No due certificate & Exit interview -SIFA registration - Advance / Loan application & Approval |  |  |  |  |  |
|  | Integration & Testing (M3) - Integration/ consolidation into a single application -Internal testing & UAT |  |  |  |  |  |
|  | Product demo (Q2 M1) -Demo to HRAD |  |  |  |  |  |
|  | Training & Documentation (Q2 M1) -Provide training -Develop product documents & user manuals |  |  |  |  |  |

| 6 | DEG Fuel Reimbursement System – Automation | Q1 – Q2 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Requirement Gathering (Q1 M1) - Collect requirements & Signoff requirement document |  |  |  |  |  |
|  | Design & Development (Q1 M3) - Design & develop database and work flow design - Develop the web application - Demo the product, & collect feedback |  |  |  |  |  |
|  | Testing & Debugging (Q2 M1) -Internal Testing & UAT |  |  |  |  |  |
|  | Training & Go Live (Q2 M1) - Provide training to end users - Roll out the system |  |  |  |  |  |
| 7 | Advance Note Approval System | Q1 – Q2 |  |  |  |  |
|  | Requirement Gathering (Q1 M1) - Collect requirements & Sign off the requirement document |  |  |  |  |  |
|  | Design & Development (Q1 M1) - Develop database and work flow design - Develop the system - Demo the product, & collect feedback |  |  |  |  |  |
|  | Testing & Debugging (Q2 M1) -Internal testing & UAT |  |  |  |  |  |
|  | Training & Go Live (Q2 M1) - Provide training to end users - Roll out the system |  |  |  |  |  |
| 8 | Sports Booking Platform (Mobile App) | Q1 – Q2 |  |  |  |  |
|  | Requirement gathering (Q1 M1) - Document the mobile app user requirement - Design the prototype & workflow |  |  |  |  |  |
|  | Design & Development (Q2 M1) - Consume the APIs from the web back end - Design, code and develop the mobile app |  |  |  |  |  |
|  | Testing & Debugging (Q2 M2) - Perform Internal Testing & UAT - Training to the end users |  |  |  |  |  |
|  | Go Live (Q2 M2) - Upload mobile app to App store and Google play store |  |  |  |  |  |
| 9 | Automation of APG for PMS System | Q1 – Q2 |  |  |  |  |
|  | Development (Q1 M2) System demo - on going - Incorporate Feedback - on going |  |  |  |  |  |
|  | Testing & Debugging (Q1 M3) - Internal testing & Bug Fixes - Perform UAT & UAT Sign off |  |  |  |  |  |
|  | Training & Go Live (Q2 M3) - Provide end users training - Go Live - Assist Strategy to Upload Goals & Targets |  |  |  |  |  |
| 10 | Cyber Security Assessment of SDU Applications | Q1 – Q2 |  |  |  |  |
|  | Initial Study & Documentations (Q1M3) - List all the SDU product and services - Product name, Purpose, Web/App, etc. - IP Details & technical specifications (Technology Stack, Database, etc.) -Login credentials (SSH, FTP, Root login, etc.) |  |  |  |  |  |
|  | Implementation (Q2 M3) - Work with cyber security vendor to perform cyber security assessment - Implement changes as recommended |  |  |  |  |  |
| 11 | API Aggregator System | Q2 |  |  |  |  |
|  | Design & Development (M1) - Study APIs from relevant sources CRM/ CBS/ SMSC -Develop backend and integrate the APIs - Develop front-end functionalist for APIs access and control, define rate per APIs usage - Develop reports and analytic s |  |  |  |  |  |
|  | Testing & Bug Fixing (M2) System Demo Internal Testing & UAT |  |  |  |  |  |
|  | Training & Go Live (M2) - Provide training to relevant stakeholders - Launch the System |  |  |  |  |  |
| 12 | HRMS for Tashi Group of Companies Company 1 | Q2 |  |  |  |  |
|  | Contract Agreement & Requirement Gathering (M1) - Identify and select the modules required - Majority of the features & functions to be similar as TIPL - Develop & sign the project contract agreement |  |  |  |  |  |
|  | Design and Development (M3) - Customize features (based on specific companies) - SAP ERP/ PMS integration - Demo the product & collect feedback |  |  |  |  |  |
|  | Testing & Debugging (M3) - Perform internal testing, do bug fixing - Perform UAT testing and UAT signoff |  |  |  |  |  |
|  | Training & Go Live (M3) - Provide training to end users/ admin - Launch HRMS services |  |  |  |  |  |
| 13 | Re-Structuring of SDU | Q2 |  |  |  |  |
|  | Study the need for restructuring based on followings; (M1) - Work domain - Roles & responsibilities - Present & seek approval from the TICL management |  |  |  |  |  |
|  | Redesign the roles & responsibilities (If needed) (M2) - Assign section heads/ relevant positions - Develop SOP & job responsibilities for sections - Endorsement by the management/ HRAD |  |  |  |  |  |
| 14 | NDI Integration (Password less login, Postpaid/ ILL registration) | Q2 |  |  |  |  |
|  | Design & Development (M2) - Continue development as per requirements - Password-less login in My Tashi Cell app - Postpaid and ILL registration using NDI - Demo to end users, collect feedback and incorporate |  |  |  |  |  |
|  | Testing & Debugging (M3) - Internal Testing/ Coordinated testing with NDI Team, do bug fixing - Perform UAT and UAT signoff |  |  |  |  |  |
|  | Training & Go Live (M3) - Provide training to end users - Roll out the services - Upload new versions of My Tashi Cell app to respective stores |  |  |  |  |  |
| 15 | VAPT Testing - Perform VAPT test for My TashiCell App & Self-care Web, & Submit report to the RMA Establish Redundancy/HA at Server, VM, and App Level -Set up and maintain redundancy/high availability (HA) for servers, VMs and applications. | Q2 |  |  |  |  |
| 16 | Establish DR Site at Gelephu | Q2 – Q3 |  |  |  |  |
|  | Server & Site requirement (Q2 M2) - Evaluate the servers’ requirements and process procurement - Identify and prepare server racks, setup power & network connectivity - Servers availability at site |  |  |  |  |  |
|  | Installation & Setup (Q2 M3) - Setup server and network switches - Power on the servers - Install and setup OS, VMs, and host applications - Setup ceph cluster and establish HA with Thimphu DC site - Configure and secure applications and networks |  |  |  |  |  |
|  | - Setup Monitoring & logging systems for hosts, VMs and applications - Test and operationalize the DR service (Q3 M1) |  |  |  |  |  |
| 17 | Software Development In- house Training | Q2 – Q3 |  |  |  |  |
|  | - Needs Assessment – Partially Completed (Q2M2) - Call in proposals/ quotations from the selected vendors - Evaluate proposals & present to the TICL Management - Select vendor, Sign Agreement & make payment |  |  |  |  |  |
|  | - Develop training and assessment plan(Q3M1) - Conduct Training sessions - Perform assessment and evaluate trainees |  |  |  |  |  |
| 18 | Audit & Assessment of SDU's Servers, Network, Security & DevOps practices | Q2 – Q3 |  |  |  |  |
|  | - Needs Assessment – Partially Completed (Q2M3) - Call in proposals & quotation from the selected vendors - Assess & evaluate the proposals (Technical/ Commercials) - Present the evaluation report the TICL Mgt. - Select the vendor, Sign Agreement & Make Payment |  |  |  |  |  |
|  | - Conduct Audit and Assessment activities (Q3 M1) - Document & develop report and recommendations - Present the report to the TICL Mgt. |  |  |  |  |  |
|  | - Implement the recommendations and changes (Q3 M2) |  |  |  |  |  |
| 19 | Develop & Promote infographic video Ads for SDU’s product & Services | Q2 – Q4 |  |  |  |  |
|  | - Define goals & audiences (Q2 M2) - Identify a suitable multimedia vendor & Prepare a info-graphic video ads based on SDU’s products & Services |  |  |  |  |  |
|  | - Promote Ads on various marketing platforms (Q2 M3) - Collect Analytics and feedbacks - Identify leads & follow up for opportunities |  |  |  |  |  |
| 20 | SOMS System for TIPL | Q2 – Q4 |  |  |  |  |
|  | Requirement Gathering (Q2 M1) - Collect Requirements - Feasibility study and requirement signoff |  |  |  |  |  |
|  | Design & Development (Q4 M2) - Customization of Tashi electronics SOMS base platform - Integration & testing with SAP ERP System (Masters, stocks, etc.) - Demo product, collect feedback & incorporate |  |  |  |  |  |
|  | Testing & Debugging (Q4 M3) - Perform end to end internal testing, do bug fixing - Perform UAT and UAT sign off |  |  |  |  |  |
|  | Training & Go Live (Q4 M3) - Provide training to end users/ admin - Launch SOMS system |  |  |  |  |  |
| 21 | PMS for Tashi Group of Companies (2 Companies) | Q3 |  |  |  |  |
|  | Requirement gathering (M1) -Develop & send techno commercial proposal -Work order & Signoff agreement -Collect requirements |  |  |  |  |  |
|  | Design & Development (M2) -Customize the base PMS platform as per the need -Demo of the PMS, collect feedback & incorporate changes |  |  |  |  |  |
|  | Testing & Debugging (M3) -Internal testing & UAT sign off |  |  |  |  |  |
|  | Training & Go Live (M3) |  |  |  |  |  |
|  | Support and Maintenance |  |  |  |  |  |
| 22 | HRMS for Tashi Group of Companies (2 Companies) | Q3 |  |  |  |  |
|  | Contract Agreement & Requirement Gathering (M1) - Identify and select the modules required - Majority of the features & functions same as TICL - Develop & sign the project contract agreement |  |  |  |  |  |
|  | Design and Development (M3) - Customize features (based on specific companies) - SAP ERP/ PMS integration - Demo the product & collect feedback |  |  |  |  |  |
|  | Testing & Debugging - Perform internal testing, do bug fixing - Perform UAT testing and UAT sign off |  |  |  |  |  |
|  | Training & Go Live - Provide training to end users/ admin - Launch HRMS services |  |  |  |  |  |
| 23 | Internship Management – GCIT | Q3 |  |  |  |  |
|  | Assist HRAD with shortlisting & selection process (M1) |  |  |  |  |  |
|  | Integrate the interns at SDU (Seating, connectivity, etc.) (M2) |  |  |  |  |  |
|  | Assign Mentor, Goals & Tasks (M2) |  |  |  |  |  |
|  | Periodic measurement/ monitoring of skill development |  |  |  |  |  |
| 24 | HRMS System for TIPL | Q3 – Q4 |  |  |  |  |
|  | Requirement Gathering (Q3 M1) - Receive the SAP ERP Service Layer API Document - Study and test the APIs - Scope sign off |  |  |  |  |  |
|  | Design & Development (Q3 M3) - Perform SAP ERP integration - Test integration services - Product Demo/ Collect & incorporate Feedback |  |  |  |  |  |
|  | Testing and Debugging (Q4 M1) - Perform internal test, do bug fixing - Perform UAT and UAT signoff |  |  |  |  |  |
|  | Training & Go Live (Q4 M2) - Provide training to end users/ admin - Launch HRMS services |  |  |  |  |  |

- Enhancements Goals

| 1 | Knowledge Enhancement Platform | Q1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Design & Development (M2) - Design UI/UX prototype, database and services workflow - Develop the enhancement features - Demo to the end users & collect feedback - Incorporate the feedback & changes |  |  |  |  |  |
|  | Testing & Debugging (M3) -Internal Testing & UAT |  |  |  |  |  |
|  | Training & Go Live (M3) - Provide training to end users/ admin - Launch the services |  |  |  |  |  |
| 2 | Reconciliation System Management | Q1 |  |  |  |  |
|  | Design & Development (M1) - Design & develop reconciliation functionality for MyPay and BNgul services |  |  |  |  |  |
|  | Testing & Debugging (M2) - Perform internal testing, and do bug fixing - Perform UAT testing |  |  |  |  |  |
|  | Training & Go Live (M3) - Provide training to end users - Launch the service |  |  |  |  |  |
| 3 | TICL Report Dashboard | Q1 |  |  |  |  |
|  | Design & Development (M2) - Integrate SOMS data in the Dashboard - Demo of the New System to TICL Mgt./ Marketing team - Collect and incorporate feedback |  |  |  |  |  |
|  | Testing & Debugging (M3) - Perform Internal testing, do bug fixing - Perform UAT (Customer Acceptance Form) |  |  |  |  |  |
|  | Training & Go Live (M3) - Provide training to end users - Launch the new Report Dashboard System |  |  |  |  |  |

| 4 | Development of Reports for IAU in TICL Report Dashboard System | Q1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | Requirement Gathering -Sign off the requirement gathering document |  |  |  |  |  |
|  | Design & Development -Design the database & Workflow design |  |  |  |  |  |
|  | Testing & Debugging -System Demo -Internal Testing & UAT |  |  |  |  |  |
|  | Training & Go Live -Provide system training - Launch the system |  |  |  |  |  |
| 5 | SIM Booking Portal | Q3 |  |  |  |  |
|  | Design & Development (M2) - UI Improvements, Update to new Admin Template - Make new page for Distributor/Dealer/CCE to register directly from Portal without having to book first from website |  |  |  |  |  |
|  | Testing & Debugging (M3) - Perform Internal testing, do bug fixing - Perform UAT (Customer Acceptance Form) |  |  |  |  |  |
|  | Go Live (M3) - Launch the new SIM Booking portal |  |  |  |  |  |
| 6 | SOP Management System | Q1 – Q2 |  |  |  |  |
|  | Requirement Gathering (Q1 M1) - Integration of Google Doc service - Additional Requirements (if any) |  |  |  |  |  |
|  | Design & Development (Q2 M2) - Design/ Develop new requirements - Demo of the changes, and collect feedback - Incorporate feedback |  |  |  |  |  |
|  | Testing & Debugging (Q2 M3) - Perform internal testing, and do bug fixing - Perform UAT testing |  |  |  |  |  |
|  | Training & Go Live (Q2 M3) - Provide training to relevant users - Launch the enhancement features |  |  |  |  |  |
| 7 | ILL Automation System (Lease Line on 4G/ 5G) | Q1 - Q2 |  |  |  |  |
|  | Requirement Gathering - Partially Completed (Q1 M1) - Study the feasibility - Sign off requirements document |  |  |  |  |  |
|  | Design & Development (Q1 M3) - Design UI/UX prototype, & services workflow - Develop the enhancement features/ Perform CRM/CBS integrations - Demo to the end users & collect feedback - Incorporate the feedback & changes |  |  |  |  |  |
|  | Testing & Debugging (Q2 M1) - Perform Internal/ integration testing, do bug fixing - Perform UAT (Customer Acceptance Form) |  |  |  |  |  |
|  | Training & Go Live (Q2 M2) - Provide training to end users/ admin/ RMs - Launch the services |  |  |  |  |  |
| 8 | Loyalty Campaign Management System | Q1 – Q2 |  |  |  |  |
|  | Requirement Gathering - Partially Completed (Q1 M1) - Study the feasibility - Sign off requirements document |  |  |  |  |  |
|  | Design & Development (Q2 M2) - Design UI/UX prototype, & services workflow - Develop the enhancement features - Integrate with new PCRF & test the APIs services - Demo to the end users & collect feedback - Incorporate the feedback & changes |  |  |  |  |  |
|  | Testing & Debugging (Q2 M3) - Perform Internal testing, do bug fixing - Perform UAT (Customer Acceptance Form) |  |  |  |  |  |
|  | Training & Go Live (Q2 M3) - Provide training to end users - Launch the services |  |  |  |  |  |
| 9 | Office Recruitment System | Q2 |  |  |  |  |
|  | Design & Development -Blacklisting & auto rejecting the applications -Same application should not be able to apply multiple job position at the same time -Access JD when the interview is in progress -Save as draft before submitting final scores |  |  |  |  |  |
|  | Testing & Debugging -System Demo -Internal testing & UAT |  |  |  |  |  |
|  | Training & Go Live -Launch the system |  |  |  |  |  |
|  | Support & Maintenance |  |  |  |  |  |
| 10 | Receivable Management System | Q2 – Q3 |  |  |  |  |
|  | Design & Development -Design & develop reports for IAU |  |  |  |  |  |
|  | Testing & debugging -System Demo -Internal testing & UAT |  |  |  |  |  |
|  | Training & Go Live -Provide system training - Launch the system |  |  |  |  |  |
| 11 | Employee Feedback System | Q3 |  |  |  |  |
|  | Requirement Gathering |  |  |  |  |  |
|  | Design & Development |  |  |  |  |  |
|  | Testing & Debugging |  |  |  |  |  |
|  | Training & Go Live |  |  |  |  |  |
|  | Support & Maintenance |  |  |  |  |  |
| 12 | My Tashi cell App | Q3 – Q4 |  |  |  |  |
|  | Requirement Gathering (Q3 M1) - Identify the areas of improvements and enhancements – Partially done! - Document the enhancements and discuss with relevant Depts. - Study the feasibility & Signoff requirements |  |  |  |  |  |
|  | Design & Development (Q4 M2) - Design and develop the enhancements in scope. - Integrate and test the integrations services (LCMS) - Demo to the end users & collect feedback - Incorporate the feedback & changes |  |  |  |  |  |
|  | Testing & Debugging (Q4 M3) - Perform Internal testing/ Integration Testing, & do bug fixing - Perform & signoff UAT Testing |  |  |  |  |  |
|  | Go Live (Q4 M3) - Upload mobile apps to app store & play store |  |  |  |  |  |
| 13 | Document Management System | Q4 |  |  |  |  |
|  | Design & Development (M2) -Migrate the application to PHP filament framework for: - Improved UI - Simpler navigation - Optimized performance - Compatible for smartphones |  |  |  |  |  |
|  | Testing & Bug Fixing (M3) - Perform internal testing, do bug fixing |  |  |  |  |  |
|  | Training and Go Live (M3) - Provide training to end users (if needed) - Launch the revamped DMS system |  |  |  |  |  |
| 14 | Pemako Website | As And when Required |  |  |  |  |
|  | Design & Development - Customization based on Adhoc requirements |  |  |  |  |  |
|  | Testing & Debugging - Perform testing and fix any issues - Provide access to customer to verify the enhancements - Perform UAT sign off |  |  |  |  |  |
|  | Go Live - Launch the website with new changes |  |  |  |  |  |

….……………………………………………………………………………………………………………

- Others

|  | Certificate & Subscription Renewal |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | - Renew Apple Developers Account | Q4M2 |  |  |  |  |
|  | - Renew DigiCert SSL Certificate | Q3M3 |  |  |  |  |
|  | - Renew open source Lets Encrypt SLL certificates | Q1, Q2, Q3, Q4 M3 |  |  |  |  |
|  | - Renew Sign Request License & API Bundle Renewal | Q3 M3 |  |  |  |  |
|  | - Renew Proxmox Ve Support | Q2 M1 |  |  |  |  |
|  | - Perform RMA VAPT Testing NUK9 (India) | Q3M1 |  |  |  |  |
|  | Conduct Refresher course for CCE | Q2 M2 |  |  |  |  |
|  | Conduct Session in RM Meet | Q4 M1 |  |  |  |  |
|  | Conduct Quarterly Presentation | Every Quarter |  |  |  |  |
|  | Prepare Annual Budget | Q4 M1 |  |  |  |  |
|  | Prepare Annual Performance Goal | Q4 M3 |  |  |  |  |

SDU Projects Plan For 2024

.………………………………………………………………………………………………………………………………………………………………….

| Goals | Goals Description | Q1 |  |  | Q2 |  |  | Q3 |  |  | Q4 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | M1 | M2 | M3 | M1 | M2 | M3 | M1 | M2 | M3 | M1 | M2 | M3 |
| PMS for Tashi Group of Companies (2 Companies) | Allows organization to monitor, evaluate and enhance employee productivity and overall contribution to company's goal. |  |  |  |  |  |  |  |  |  |  |  |  |
| eSIM Booking System | Allows to book sim online logging in through NDI wallet |  |  |  |  |  |  |  |  |  |  |  |  |
| AI Chat bot Development | Allows to automate assistance & Information based on queries and interaction. |  |  |  |  |  |  |  |  |  |  |  |  |
| HRMS System | Allows to streamline and manage various HR task such as payroll, attendance, employee record and performance evaluation within the organization |  |  |  |  |  |  |  |  |  |  |  |  |
| DEG Fuel Reimbursement System – Automation | Streamline the process of fuel reimbursement |  |  |  |  |  |  |  |  |  |  |  |  |
| Advance Note Approval System | Allows to streamline the higher level of authorization or review process for specific notes |  |  |  |  |  |  |  |  |  |  |  |  |
| Sports Booking Platform (Mobile App) | Allows user to book sports facilities using the mobile app |  |  |  |  |  |  |  |  |  |  |  |  |
| Automation of APG for PMS System | Allows user to upload APG goals and link it to PMS |  |  |  |  |  |  |  |  |  |  |  |  |
| Cyber Security Assessment of SDU Applications | Perform cyber security assessment & Implement changes if needed |  |  |  |  |  |  |  |  |  |  |  |  |
| HRMS for Tashi Group of Companies (Company 1) | Allows to streamline and manage various HR task such as payroll, attendance, employee record and performance evaluation within the organization |  |  |  |  |  |  |  |  |  |  |  |  |
| Re-Structuring of SDU | Restructure SDU for streamline the roles & responsibilities |  |  |  |  |  |  |  |  |  |  |  |  |
| NDI Integration (Postpaid/ ILL registration) | Allows password less log in my TashiCell app and sim booking portal using NDI wallet |  |  |  |  |  |  |  |  |  |  |  |  |
| Establish DR Site at Gelephu | Expand server in Gelephu to balance the load for the applications |  |  |  |  |  |  |  |  |  |  |  |  |
| Software Development In-house Training | Training sessions |  |  |  |  |  |  |  |  |  |  |  |  |
| Audit & Assessment of SDU's Servers, Network, Security & DevOps practices | Assessment of SDU server & implement changes if needed as per the report |  |  |  |  |  |  |  |  |  |  |  |  |
| Develop & Promote info-graphic video Ads for SDU’s product & Services | Find multimedia vendor and come with good video for promotion |  |  |  |  |  |  |  |  |  |  |  |  |
| SOMS System for TIPL | Allows to map the transaction between ERP & billing |  |  |  |  |  |  |  |  |  |  |  |  |
| PMS for Tashi Group of Companies (2 Companies) | Allows organization to monitor, evaluate and enhance employee productivity and overall contribution to company's goal. |  |  |  |  |  |  |  |  |  |  |  |  |
| HRMS for Tashi Group of Companies (2 Companies) | Allows to streamline and manage various HR task such as payroll, attendance, employee record and performance evaluation within the organization |  |  |  |  |  |  |  |  |  |  |  |  |
| Internship Management – GCIT | Assist HR to Recruit interns from GCIT, and monitor and train interns |  |  |  |  |  |  |  |  |  |  |  |  |
| HRMS System for TIPL | Allows to streamline and manage various HR task such as payroll, attendance, employee record and performance evaluation within the organization |  |  |  |  |  |  |  |  |  |  |  |  |

| Enhancements |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Knowledge Enhancement Platform | Additional features, existing features customization based on the list of enhancement received from the concerned departments for the existing applications. |  |  |  |  |  |  |  |  |  |  |  |  |
| Reconciliation System Management |  |  |  |  |  |  |  |  |  |  |  |  |  |
| TICL Report Dashboard |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Development of Reports for IAU in TICL Report Dashboard System |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SIM Booking Portal |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SOP Management System |  |  |  |  |  |  |  |  |  |  |  |  |  |
| ILL Automation System (Lease Line on 4G/ 5G) |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Loyalty Campaign Management System |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Office Recruitment System |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Receivable Management System |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Employee Feedback System |  |  |  |  |  |  |  |  |  |  |  |  |  |
| My TashiCell App |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Document Management System |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Pemako Website |  |  |  |  |  |  |  |  |  |  |  |  |  |

….……………………………………………………………………………………………………………

*Score: For activities and goals, the scores will be rated as per 4. Performance Rating and Appraisal Criteria

Unit Head Goals

| BSC Perspective | Goal Description | Weightage |  | Target | Achieve | Score |
| --- | --- | --- | --- | --- | --- | --- |
|  |  | H1 | H2 |  |  |  |
| Internal Business: Review and improve internal processes | Restructuring of SDU | 10 |  |  |  |  |
|  | Organize in house training for SDU | 10 |  |  |  |  |
| Enhance Human Capital: Training & Development | Execute software projects for SDU | 10 | 10 |  |  |  |
|  | Audit and assessment of SDU servers, networks, Security & DeVops practices | 10 |  |  |  |  |
| Internal Business: Review and improve internal processes | Conduct quarterly presentation for SDU | 10 | 10 |  |  |  |
|  | Prepare and present budget for the year 2024 |  | 10 |  |  |  |
|  | Prepare and present goals for 2024 |  | 10 |  |  |  |
| Finance: Expand Revenue Opportunities | Ensure annual revenue target is met |  | 10 |  |  |  |
| Total |  | 100 |  |  |  |  |

Business Analyst

While the staff under Business Analysis will be rated based on the weightage score under the respective projects (Projects in APG 2024) for SDU in the year 2024, the score shall be given based on the quality of work done based on criteria as described below.

| BSC perspectives | Goals/ Tasks | Task Description |
| --- | --- | --- |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Ensure projects Alignment with APG Document | Verify and ensure that project goals, tasks, and activities align with the objectives outlined in the Annual Performance Goals (APG) document. |
|  | Develop Project Teams and Assign Projects | Collaborate with Team Lead and Unit Head for effective project team development, ensuring equitable assignment of projects among teams/developers. Organize weekly project progress meetings for Unit updates. |
| Customer ➢ Enhance Customer Satisfaction. | Organize Requirement Gathering Activity for projects | Organize requirement gathering sessions with customers, document requirements, and obtain necessary sign-offs. |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Develop and Maintain Project Plans | Create, maintain and update comprehensive project plans inclusive of cost, resources, and scope. Establish Trello boards, input tasks, assign team members, and upload relevant documents. |
|  | Maintain Communication Plan and Engage with Customers | Develop and maintain a communication plan ensuring continuous engagement with customers for timely project updates and communication. |
|  | Documentation Management throughout SDLC | Develop and maintain project-related documents in each phase of software development - agreements, proposals, BPMN models, user manuals, test cases, UAT reports, and meeting minutes. |
| Customer ➢ Enhance Customer Satisfaction. | Lead UAT Testing and Share Meeting Minutes | Lead User Acceptance Testing (UAT) and prepare/share meeting minutes with customers/prospective customers. |
| Financial ➢ Expand Revenue Opportunities. | Develop Project Financial Documents | Collaborate with Marketing Officer and Unit Head to develop project financial documents in alignment with project objectives. |
| Customer ➢ Enhance Customer Satisfaction. | Organize presentation and demo of software projects | Coordinate with project teams to create, prepare & organize presentation and demo of software projects. Document feedback, update Trello, assign tasks and due date; prepare MoM and share with the stakeholder |
| Financial ➢ Expand Revenue Opportunities. | Manage Change Requests and Documentation | Manage change requests, assess scope validity, develop commercial aspects, and maintain comprehensive documentation related to project changes. |
|  | Billing & invoicing for projects, enhancements and other services | Perform and execute timely billing and invoicing to Customers, related to the projects, enhancements and other billed services in accordance to the projects’ agreement/ proposals/ work order understanding |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Organization and readiness of the hosting infrastructure for projects | Ensure hosting infrastructures, such as virtual machines, database, web servers, connectivity are setup within the expected timeframe to develop, test, and host live services -Ensure mobile apps are uploaded to the respective stores within the project deadlines |
|  | Ensure Projects are closed as per Project Management requirements | Lead, execute and complete the formal processes related to the projects closure activity, including formal signing of the project acceptance certificate by Customer |

….…………………………………………………………………………………………………………………

GOALS (PROJECT & ACTIVITIES) – H1 & H2 – Business Analyst

| BSC Perspective | Goals Description | Weightage (W) |  | Target (T) |  |  |  | Achieved (A) | Score (S) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | H1 | H2 | Q1 | Q2 | Q3 | Q4 |  |  |
| Finance: Expand revenue opportunities | PMS for Tashi Group of Companies (2 Companies) | 50 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | eSIM Booking System | 35 |  |  |  |  |  |  |  |
| Improve & innovate quality products & services | AI Chat bot Development | 25 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | HRMS System | 30 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | DEG Fuel Reimbursement System – Automation | 25 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Advance Note Approval System | 25 |  |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | Sports Booking Platform (Mobile App) | 30 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Automation of APG for PMS System | 30 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Cyber Security Assessment of SDU Applications | 20 |  |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | HRMS for Tashi Group of Companies (Company 1) | 50 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Re-Structing of SDU | 25 |  |  |  |  |  |  |  |
| Improve & innovate quality products & services | NDI Integrations (Password less login, Postpaid/ ILL registration) | 40 |  |  |  |  |  |  |  |
| Improve & innovate quality products & services | API Aggregator | 35 |  |  |  |  |  |  |  |
| Improve & innovate quality products & services | Establish DR Site at Gelephu | 15 | 15 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Software Development In-house Training | 25 | 25 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Audit & Assessment of SDU's Servers, Network, Security & DevOps practices | 15 | 20 |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | Develop & Promote infographic video Ads for SDU’s product & Services | 10 | 10 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | SOMS System for TIPL | 15 | 20 |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | PMS for Tashi Group of Companies (2 Companies) |  | 50 |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | HRMS for Tashi Group of Companies (2 Companies) |  | 50 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Internship Management – GCIT |  | 30 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | HRMS System for TIPL |  | 40 |  |  |  |  |  |  |
| Enhancements |  |  |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Knowledge Enhancement Platform | 30 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Reconciliation System Management | 20 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | TICL Report Dashboard | 30 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Development of Reports for IAU in TICL Report Dashboard System | 20 |  |  |  |  |  |  |  |
| Improve & innovate quality products & services | SIM Booking Portal | 20 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | SOP Management System | 30 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | ILL Automation System (Lease Line on 4G/ 5G) | 40 |  |  |  |  |  |  |  |
| Improve & innovate quality products & services | Loyalty Campaign Management System | 40 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Office Recruitment System | 30 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Receivable Management System | 10 | 10 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Employee Feedback System |  | 20 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | My Tashicell App | 15 | 20 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Document Management System |  | 30 |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | Pemako Website | 10 | 10 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Prepare presentation for quarterly reports to the Mgt. | 10 | 10 |  |  |  |  |  |  |
|  | Assist in preparing annual budget document for SDU |  | 20 |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Assist in preparing APG goal for 2025 |  | 20 |  |  |  |  |  |  |
|  | Prepare presentation for refresher course & RM Meet | 10 | 10 |  |  |  |  |  |  |

….……………………………………………………………………………………………………………

Software Engineer/ Developers

Software Engineers and developers shall be assessed based on the timely completion of the software projects, tasks and activities assigned to them, and in accordance to the specific criteria as listed below which will be taken into consideration while scoring.

- The original requirements scope vs the actual delivery, including how closely the developed software meets the actual requirements given by the Customer.

- Quality of user interface designs and user friendliness of the software.

- Quality of code written – Problem statement analysis and number of line of codes written to device solutions (Lesser the code, better) - Comments and descriptions in the program

- Performance, security and efficiency of the software.

- Adequate documentations – Requirement specifications, Functional/ non-functional document, System processes flow chats, Test cases, changes and updates applied, database designs, User manuals, and training materials.

- Collaborating with team members - Working with other developers, designers, and stakeholders to ensure that the project is on track and that everyone is aligned on the project goals.

- Submission of weekly project status update (progress, challenges, CR, etc.) along with timely update of project tasks in the Trello board.

- Quality and timely support services rendered to the stakeholders for the operationalized software.

- Trainings provided to relevant stakeholders (admin/ end-users).

- Advance notifications and messages to relevant stakeholders on planned maintenance activities.

- Whether employee has shown continuous learning and staying up to date on new technologies - Keeping up with the latest developments in the field, learning new languages and frameworks, and staying up to date on best practices.

….…………………………………………………………………………………………………………………

GOALS (PROJECT & ACTIVITIES) – H1 & H2

Scoring (S): If goal achieved (A) is Yes (Y) and within targeted time (T), then score (S)=W. IF A exceeds T, but work is completed then S=0.50*W, Else if achieved is (N) and work is incomplete, then S=0

work is completed, then S=0.50*W, Else if achieved is (N) and work is incomplete, then S=0.

| BSC Perspective | Goals Description | Weightage (W) |  | Project Team Members | Target (T) |  |  |  | Achieved(A) | Score(S) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | H1 | H2 |  | Q1 | Q2 | Q3 | Q4 |  |  |
| Finance: Expand revenue opportunities | PMS for Tashi Group of Companies (Company 1) | 50 |  | Karma Phuntsho & Kinga Wangchuk |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | PMS for Tashi Group of Companies (Company 2) | 50 |  |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | eSIM Booking System | 35 |  | Tashi Wangchuk |  |  |  |  |  |  |
| Improve & innovate quality products & services | AI Chat bot Development | 25 |  | Promod Tamang & Kinga Seldon |  |  |  |  |  |  |
| Internal review: Review and improve internal process | HRMS System | 30 |  | Tshering Dhendup & Bikram Chuwan |  |  |  |  |  |  |
| Internal review: Review and improve internal process | DEG Fuel Reimbursement System – Automation | 25 |  | Tshedup Gyeltshen & Tula Ram Ghalley |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Advance Note Approval System | 25 |  |  |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | Sports Booking Platform (Mobile App) | 30 |  | Kinga Wangchuk |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Automation of APG for PMS System | 30 |  | Karma Phuntsho |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Cyber Security Assessment of SDU Applications | 20 |  | SDU |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | HRMS for Tashi Group of Companies (Company 1) | 50 |  | Tshering Dhendup & Bikram Chuwanas |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Re-Structing of SDU | 25 |  | SDU |  |  |  |  |  |  |
| Improve & innovate quality products & services | NDI Integrations (Password less login, Postpaid/ ILL registration/ SIM Booking) | 40 |  | Sangay Cheten, Tashi Wangchuk & Promod Tamang |  |  |  |  |  |  |
| Improve & innovate quality products & services | API Aggregator | 35 |  | Sangay Cheten |  |  |  |  |  |  |
| Improve & innovate quality products & services | Establish DR Site at Gelephu | 15 | 15 | Sonam Chopel & Karma Chenga |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Software Development In-house Training | 25 | 25 | SDU |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Audit & Assessment of SDU's Servers, Network, Security & DevOps practices | 15 | 20 | SDU |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | Develop & Promote infographic video Ads for SDU’s product & Services | 10 | 10 | Marketing Officer |  |  |  |  |  |  |
| Internal review: Review and improve internal process | SOMS System for TIPL | 15 | 20 | Kelzang Ugyen Dorji & Kinga Seldon |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | PMS for Tashi Group of Companies (Company 1) |  | 50 | Karma Phuntsho |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | PMS for Tashi Group of Companies (Company 2) |  | 50 |  |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | HRMS for Tashi Group of Companies (Company 1) |  | 50 | Tshering Dhendup & Bikram Chuwan |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | HRMS for Tashi Group of Companies (Company 2) |  | 50 |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Internship Management – GCIT |  | 30 | SDU |  |  |  |  |  |  |
| Internal review: Review and improve internal process | HRMS System for TIPL |  | 40 | Tshering Dhendup & Bikram Chuwan |  |  |  |  |  |  |
| Enhancements |  |  |  |  |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Knowledge Enhancement Platform | 30 |  | Kelzang Ugyen Dorji |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Reconciliation System Management | 20 |  | Tshedup Gyeltshen & Tula Ram Ghalley |  |  |  |  |  |  |
| Internal review: Review and improve internal process | TICL Report Dashboard | 30 |  | Tshering Dhendup |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Development of Reports for IAU in TICL Report Dashboard System | 20 |  |  |  |  |  |  |  |  |
| Improve & innovate quality products & services | SIM Booking Portal | 20 |  | Tashi Wangchuk |  |  |  |  |  |  |
| Internal review: Review and improve internal process | SOP Management System | 30 |  | Tshedup Gyeltshen & Tula Ram Ghalley |  |  |  |  |  |  |
| Internal review: Review and improve internal process | ILL Automation System (Lease Line on 4G/ 5G) | 40 |  | Sangay Cheten |  |  |  |  |  |  |
| Improve & innovate quality products & services | Loyalty Campaign Management System | 40 |  | Tshedup Gyeltshen, Kelzang ugyen Dorji & Tula Ram Ghalley |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Office Recruitment System | 30 |  | Tshering Dhendup |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Receivable Management System | 10 | 10 | Tashi Wangchuk |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Employee Feedback System |  | 20 | New Recruit |  |  |  |  |  |  |
| Internal review: Review and improve internal process | My Tashicell App | 15 | 20 | Promod Tamang & Sangay Cheten |  |  |  |  |  |  |
| Internal review: Review and improve internal process | Document Management System |  | 30 | Bikram Chuwan |  |  |  |  |  |  |
| Finance: Expand revenue opportunities | Pemako Website | 10 | 10 | Promod Tamang & Kinga Seldon |  |  |  |  |  |  |

….……………………………………………………………………………………………………………

System Engineer Goals

System Engineer shall be assessed and scored based on the quality and amount of work done in line with below criteria:

- Ability to strategize and develop ‘Infrastructure as Code’ following recognized software

- delivery practices including pair programming, code reviews and test coverage

- How competent the staff has been to ensure compliance, security and best practice across

- local infrastructure and (later cloud)

- Proficiency demonstrated in using configuration management tools (e.g. Terraform) to create

- stable, testable, and repeatable infrastructure as code

- How often the staff undertook security monitoring, review and improvement across all local

- infrastructure with a view to keeping the Unit Head informed of status and risks

- Level of compliance to IT Security in line with services requirements we provide and take

- responsibility with regard to customer data and Information

- Competency demonstrated to:

  - To implement, maintain and improve CI/CD build tools and pipelines

  - Define and set development, test, release, update, and support processes for

- DevOps operation

  - Design and implement orchestration solution for containerized microservices

  - Operate and maintain on premise infrastructure with Debian, Nginx, Apache,

- Postgres, MySQL, OpenBSD, VMware, Proxmox, etc.

  - Manage and develop continuous integration and deployment solutions for production

- applications across various sites/software

  - Build continuous integration and infrastructure-as-code environments, including

- Data center fail over, zero-downtime deployments, failure injection, artefact

- Repositories

  - To imbed DevOps cycle and adoption of the principles within the organization going

- forwards

- Ability to perform research including cost-benefit and return on investment analyses for

- proposed systems to support implementation decisions

- Initiatives taken to propose and create system design models, specifications, diagrams, and

- charts to provide direction to system programmer and development teams

- Level of effort put into creation and maintenance of quality documentations relating to system

- configuration, mapping, processes, and service records

- How proactive the staff is in terms of collaboration with cross-functional teams to design and

- implement development pipelines with automation and security at the heart of every design

- Passion and responsiveness for all Cloud and CI/CD based topics, TCP, DNS, etc. and

- share domain and industry knowledge with SDU teams

- Initiatives demonstrated to strive for optimum organizational efficiency by applying systems

- thinking across boundaries and making recommendations about policies/ processes

- Level of engagement and communications with colleagues and a “work out loud” approach

- to help motivate those in SDU

….……………………………………………………………………………………………………………

Goals (Projects & Activities)

Score: For activities and goals, the scores will be rated as per 4. Performance Rating and Appraisal Criteria

| BSC perspectives | Goals/ Tasks | Task Description | Weightage (W) | Target (T) | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- | --- |
| Customer: 1) Increase Service Availability/ Reliability | Server, VMs, application, Database performance & uptime | Servers and services Performance & uptime | 20 | 99.90% |  |  |
|  |  | Servers and System Security | 15 | 99.90% |  |  |
|  |  | Virtual machines Performance & uptime | 15 | 99.90% |  |  |
|  |  | Cluster and load balancer Performance & uptime | 15 | 99.90% |  |  |
|  |  | Backup of Data & Configuration files (Servers, VMs, Database, Web Servers) | 5 | Daily |  |  |
|  |  | Network performances, security and availability/ uptime | 10 | 99.90% |  |  |
|  |  | Backup of database data & application/ system configuration files | 5 | Daily |  |  |
|  |  | Applications, System & database upgrades and Patch updates | 5 | Within 7 days from availability of the new release |  |  |
|  |  | Test, perform Tenable web security vulnerability test & deploy websites and applications (web/ mobile) | 20 | 3 Days |  |  |
|  |  | Maintain Servers, Storages & Network Devices under optimum temperature, safety and cleanliness | 15 | Daily |  |  |
| Customer: 1) Increase Service Availability/ Reliability | Install and Setup New Servers, storages & Network Devices | Deploy and configure new servers, storages & Network Devices based on project requirements. | 20 | 5 Days |  |  |
|  | Create and Maintain Virtual Machines | Create, configure, and manage virtual machines for software projects | 20 | 2 Days |  |  |
|  | Setup hosting environment | Install & Setup dependency software, library files, web servers, network connectiviy for build, test and deploy environment | 20 | 3 Days |  |  |
|  | Monitor Health of Software Applications | Implement monitoring tools to track and analyze the health of software applications. | 10 | Daily |  |  |
|  | Monitor Health of Virtual Machines | Monitor performance and status of virtual machines to ensure optimal functioning. | 10 | Daily |  |  |
|  | Monitor Load Balancers and Public Web Servers | Ensure load balancers and public web servers are functioning optimally for performance and availability. | 10 | Daily |  |  |
|  | Provide Routine Reports to Team Lead/ Unit Head | Generate and submit regular reports on system health, performance, and issues to the Unit Head. | 15 | Weekly |  |  |
|  | Maintain Cleanliness and Safety of Servers | Ensure physical servers and network devices are well-maintained, clean, and secured in data center environments. | 15 | Daily |  |  |
|  | Create, Maintain, and Monitor System Logs and Issues | Manage system logs, monitor for anomalies, and resolve issues proactively. | 15 | 1 Day |  |  |
|  | Add New Hosted Applications to Monitoring Dashboards | Integrate newly hosted applications into monitoring tools and dashboards for real-time tracking. | 10 | 1 day |  |  |
|  | Fix Issues with Networks, Servers, and VMs | Address and resolve network, server, and virtual machine issues within specified timeframes. | 20 | Minor - 2 Days Major - 1 Day |  |  |
|  | Maintain backup & Security of Configuration Files | Ensure security of configuration files in virtual machine systems and restrict unauthorized access. | 15 | Daily |  |  |
|  | Assist in Software Testing | Assist Project Team with execution of software testing at various phases | 20 | As per APG goals |  |  |
|  | Monitor Resource Utilization & expand capacity | Monitor resource utilization daily, & carry out capacity expansion | 15 | 3 Days |  |  |
| Total |  |  | 340 |  |  |  |

| SL.NO | BSC Perspective | Goal | Weightage (W) |  | Targets (T) |  |  |  | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | H1 | H2 | Q1 | Q2 | Q3 | Q4 |  |  |
|  | Internal Business (Operations) Review & Improve Internal Processes | Hardware Expansion | 20 |  |  |  |  |  |  |  |
|  |  | VAPT Testing | 20 |  |  |  |  |  |  |  |
|  |  | Cyber Security Assessment of SDU Applications | 20 |  |  |  |  |  |  |  |
| 4. |  | Establish DR Site at Gelephu | 25 | 5 |  |  |  |  |  |  |
| TOTAL |  |  | 90 |  |  |  |  |  |  |  |

Scoring (S): If goal achieved (A) is Yes (Y) and within targeted time (T), then score (S)=W. IF A exceeds T, but work is completed, then S=0.50*W, Else if achieved is (N) and work is incomplete, then S=0.

GOALS (O&M)

| Sl.No. | O&M Support Tasks | Weightage (W) | Target (T) | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- |
| 1 | Sales & Inventory Management System/ Website for Tashi Electronics - Performance & Uptime | 15 | 99.9 |  |  |
| 2 | Single Sign-On for TICL applications - Performance & Uptime | 10 | 99.9 |  |  |
| 3 | ILL Automation System - Performance & Uptime | 15 | 99.9 |  |  |
| 4 | Receivable Management System - Performance & Uptime | 15 | 99.9 |  |  |
| 5 | Human Resource Management System (HRMS) - Performance & Uptime | 20 | 99.9 |  |  |
| 6 | Bhutan Brewery Private Limited Web & Mobile App - Performance & Uptime | 10 | 99.9 |  |  |
| 7 | SOP Management System - Performance & Uptime | 10 | 99.9 |  |  |
| 8 | AI Chat bot - Performance & Uptime | 10 | 99.9 |  |  |
| 9 | Mobile App for PMS - Performance & Uptime | 10 | 99.9 |  |  |
| 10 | eSIM Platform with online SIM portal system - Performance & Uptime | 15 | 99.9 |  |  |
| 11 | API Aggregator (Middleware) - Performance & Uptime | 10 | 99.9 |  |  |
| 12 | Selfcare Web and Mobile App - Performance & Uptime | 15 | 99.9 |  |  |
| 13 | TashiCell Website - Performance & Uptime | 15 | 99.9 |  |  |
| 14 | PMS (TashiCell) web Application - Performance & Uptime | 10 | 99.9 |  |  |
| 15 | KYC Update web application - Performance & Uptime | 15 | 99.9 |  |  |
| 16 | Recruitment System - Performance & Uptime | 15 | 99.9 |  |  |
| 17 | Reconciliation System - Performance & Uptime | 15 | 99.9 |  |  |
| 18 | Document Management System - Performance & Uptime | 15 | 99.9 |  |  |
| 19 | Trouble ticket System - Performance & Uptime | 15 | 99.9 |  |  |
| 20 | Blogspot Application - Performance & Uptime | 10 | 99.9 |  |  |
| 21 | VAS Mgt System - Performance & Uptime | 15 | 99.9 |  |  |
| 22 | LCMS system - Performance & Uptime | 15 | 99.9 |  |  |
| 23 | Employee Feedback System - Performance & Uptime | 10 | 99.9 |  |  |
| 24 | Bhutan Hyundai Inventory Management System - Performance & Uptime | 15 | 99.9 |  |  |
| 25 | Pemako Website - Performance & Uptime | 15 | 99.9 |  |  |
| 26 | Sports Booking Platform - Performance & Uptime | 15 | 99.9 |  |  |
| 27 | PMS for Tashi Group of Companies - Performance & Uptime | 20 | 99.9 |  |  |
| 28 | SDU website - Performance & Uptime | 10 | 99.9 |  |  |
| 29 | AND System- (Fuel Reimbursement & Approval for Performance & Uptime | 15 | 99.9 |  |  |
| 30 | HRMS System for Tashi Group of Companies - Performance & Uptime | 20 | 99.9 |  |  |
| 31 | SOMS for TashiCell - Performance & Uptime | 20 | 99.9 |  |  |
| 32 | MyTashiCell App & web performance & Uptime | 20 | 99.9 |  |  |
|  | Total | 455 |  |  |  |

….……………………………………………………………………………………………………………

Technical Officer

- Technical Officer - System (Karma Chenga)

The employee(s) positioned as Technical Officer – System shall be assessed and scored based on the specific Goals set out for this position, with rating criteria as specified below. Employee(s) may have quantitatively achieved the goal(s), but the actual Score from the weightage shall be governed by the below set of criteria.

- Infrastructure Maintenance Quality

  - Effectiveness in monitoring servers, storage, and network devices for performance and reliability

  - Accuracy in troubleshooting and resolving issues affecting servers, networks, virtual machines, and software applications

  - Pro activeness in identifying potential problems and implementing preventive measures

- Task Efficiency and Timeliness

  - Timely response and resolution of critical issues impacting infrastructure or applications

  - Speed and accuracy in setting up and configuring servers, network devices, and IT systems

  - Efficiency in managing resource upgrades and expansions in virtual machines as needed

- Technical Expertise and Configuration

  - Proficiency in creating, configuring, and managing virtual machines for different project phases

  - Competence in installing and configuring dependent software (e.g., web servers, databases) required for applications

- Monitoring and Dashboard Management

  - Timely configuration and integration of new applications into the monitoring dashboard

  - Proactive monitoring of application traffic and ensuring continuous availability and uptime

- Security and Compliance

  - Implementation and management of physical, network, and application-level security measures

  - Accuracy in managing SSL certificates, domain names, IP addresses, and ensuring timely renewals without lapses

- Subscription and Service Management

  - Effective management of subscription renewals for paid services like SSL certificates, domain names, and licenses

  - Maintaining compliance with licensing and subscription requirements for software and services

- Documentation and Reporting

  - Maintenance of comprehensive documentation related to infrastructure setups, configurations, and issue resolutions

  - Regular reporting on infrastructure health, performance, and security metrics to relevant stakeholders

- Collaboration and Communication

  - Ability to collaborate with cross-functional teams for seamless integration and deployment of applications

  - Clear and effective communication regarding infrastructure status, issues, and resolutions within the team

- Continuous Improvement and Innovation

  - Initiatives taken for process improvements, automation, or innovation in infrastructure management

  - Readiness to adopt new technologies or methodologies to enhance infrastructure efficiency and

  - Reliability.

- Assist System Engineer

  - Assist system engineer with project goals by providing full support where ever needed.

….……………………………………………………………………………………………………………

Goals (Project & Activities) - H1 & H2 (Karma Chenga)

| BSC perspectives | Goals/ Tasks | Task Description | Weightage (W) | Target (T) | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- | --- |
| Customer: 1) Increase Service Availability/ Reliability | Server, VMs, application, Database performance & uptime | Assist in maintaining Servers and services Performance & uptime | 15 | 99.90% |  |  |
|  |  | Assist in managing Servers and System Security | 10 | 99.90% |  |  |
|  |  | Assist in Virtual machines Performance & uptime | 10 | 99.90% |  |  |
|  |  | Assist in Cluster and load balance Performance & uptime | 10 | 99.90% |  |  |
|  |  | Assist in Backup of Data & Configuration files (Servers, VMs, Database, Web Servers) | 5 | Daily |  |  |
|  |  | Assist in Network performances, security and availability/ uptime | 5 | 99.90% |  |  |
|  |  | Assist in Backup of database data & application/ system configuration files | 5 | Daily |  |  |
|  |  | Assist in Applications, System & database upgrades and Patch updates | 5 | Within 7 days from availability of the new release |  |  |
|  |  | Assist Test, perform Tenable web security vulnerability test & deploy websites and applications (web/ mobile) | 15 | 3 Days |  |  |
|  |  | Maintain Servers, Storages & Network Devices under optimum temperature, safety and cleanliness | 15 | Daily |  |  |
| Customer: 1) Increase Service Availability/ Reliability | Install and Setup New Servers, storages & Network Devices | Assist to Deploy and configure new servers, storages & Network Devices based on project requirements. | 15 | 5 Days |  |  |
|  | Create and Maintain Virtual Machines | Create, configure, and manage virtual machines for software projects | 15 | 2 Days |  |  |
|  | Setup hosting environment | Assist to Install & Setup dependency software, library files, web servers, network connectivity for build, test and deploy environment | 15 | 3 Days |  |  |
|  | Monitor Health of Software Applications | Implement monitoring tools to track and analyze the health of software applications. | 5 | Daily |  |  |
|  | Monitor Health of Virtual Machines | Monitor performance and status of virtual machines to ensure optimal functioning. | 5 | Daily |  |  |
|  | Monitor Load Balancers and Public Web Servers | Ensure load balancers and public web servers are functioning optimally for performance and availability. | 5 | Daily |  |  |
|  | Provide Routine Reports to Team Lead/ Unit Head | Assist to Generate and submit regular reports on system health, performance, and issues to the Unit Head. | 10 | Weekly |  |  |
|  | Maintain Cleanliness and Safety of Servers | Ensure physical servers and network devices are well-maintained, clean, and secured in data center environments. | 10 | Daily |  |  |
|  | Create, Maintain, and Monitor System Logs and Issues | Manage system logs, monitor for anomalies, and resolve issues proactively. | 10 | 1 Day |  |  |
|  | Add New Hosted Applications to Monitoring Dashboards | Integrate newly hosted applications into monitoring tools and dashboards for real-time tracking. | 5 | 1 day |  |  |
|  | Fix Issues with Networks, Serv ers, and VMs | Assist to Address and resolve network, server, and virtual machine issues within specified timeframes. | 15 | Minor - 2 Days Major - 1 Day |  |  |
|  | Maintain backup & Security of Configuration Files | Ensure security of configuration files in virtual machine systems and restrict unauthorized access. | 10 | Daily |  |  |
|  | Assist in Software Testing | Assist Project Team with execution of software testing at various phases | 15 | As per APG goals |  |  |
|  | Monitor Resource Utilization & expand capacity | Monitor resource utilization daily, & carry out capacity expansion | 10 | 3 Days |  |  |
| Total |  |  | 235 |  |  |  |

| SL.NO | BSC Perspective | Goal | Weightage (W) |  | Targets (T) |  |  |  | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | H1 | H2 | Q1 | Q2 | Q3 | Q4 |  |  |
| 1. | Internal Business (Operations) Review & Improve Internal Processes | Assist in Hardware Expansion | 15 |  |  |  |  |  |  |  |
| 2. |  | Assist in performing VAPT Testing | 15 |  |  |  |  |  |  |  |
| 3. |  | Assist in Cyber Security Assessment of SDU Applications | 15 |  |  |  |  |  |  |  |
| 4. |  | Assist in Establishing DR Site at Gelephu | 20 | 5 |  |  |  |  |  |  |
| TOTAL |  |  | 70 |  |  |  |  |  |  |  |

Scoring (S): If goal achieved (A) is Yes (Y) and within targeted time (T), then score (S)=W. IF A exceeds T, but work is completed, then S=0.50*W, Else if achieved is (N) and work is incomplete, then S=0.

GOALS (O&M)

| Sl.No. | O&M Support Tasks | Weightage (W) | Target (T) | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- |
| 1 | Sales & Inventory Management System/ Website for Tashi Electronics - Performance & Uptime | 10 | 99.9 |  |  |
| 2 | Single Sign-On for TICL applications - Performance & Uptime | 5 | 99.9 |  |  |
| 3 | ILL Automation System - Performance & Uptime | 10 | 99.9 |  |  |
| 4 | Receivable Management System - Performance & Uptime | 10 | 99.9 |  |  |
| 5 | Human Resource Management System (HRMS) - Performance & Uptime | 15 | 99.9 |  |  |
| 6 | Bhutan Brewery Private Limited Web & Mobile App - Performance & Uptime | 5 | 99.9 |  |  |
| 7 | SOP Management System - Performance & Uptime | 5 | 99.9 |  |  |
| 8 | AI Chat bot - Performance & Uptime | 5 | 99.9 |  |  |
| 9 | Mobile App for PMS - Performance & Uptime | 5 | 99.9 |  |  |
| 10 | eSIM Platform with online SIM portal system - Performance & Uptime | 10 | 99.9 |  |  |
| 11 | API Aggregator (Middleware) - Performance & Uptime | 5 | 99.9 |  |  |
| 12 | Selfcare Web and Mobile App - Performance & Uptime | 10 | 99.9 |  |  |
| 13 | TashiCell Website - Performance & Uptime | 10 | 99.9 |  |  |
| 14 | PMS (TashiCell) web Application - Performance & Uptime | 5 | 99.9 |  |  |
| 15 | KYC Update web application - Performance & Uptime | 10 | 99.9 |  |  |
| 16 | Recruitment System - Performance & Uptime | 10 | 99.9 |  |  |
| 17 | Reconciliation System - Performance & Uptime | 10 | 99.9 |  |  |
| 18 | Document Management System - Performance & Uptime | 10 | 99.9 |  |  |
| 19 | Trouble ticket System - Performance & Uptime | 10 | 99.9 |  |  |
| 20 | Blogspot Application - Performance & Uptime | 5 | 99.9 |  |  |
| 21 | VAS Mgt System - Performance & Uptime | 10 | 99.9 |  |  |
| 22 | LCMS system - Performance & Uptime | 10 | 99.9 |  |  |
| 23 | Employee Feedback System - Performance & Uptime | 5 | 99.9 |  |  |
| 24 | Bhutan Hyundai Inventory Management System - Performance & Uptime | 10 | 99.9 |  |  |
| 25 | Pemako Website - Performance & Uptime | 10 | 99.9 |  |  |
| 26 | Sports Booking Platform - Performance & Uptime | 10 | 99.9 |  |  |
| 27 | PMS for Tashi Group of Companies - Performance & Uptime | 15 | 99.9 |  |  |
| 28 | SDU website - Performance & Uptime | 5 | 99.9 |  |  |
| 29 | AND System- (Fuel Reimbursement & Approval for Performance & Uptime | 10 | 99.9 |  |  |
| 30 | HRMS System for Tashi Group of Companies - Performance & Uptime | 15 | 99.9 |  |  |
| 31 | SOMS for TashiCell - Performance & Uptime | 15 | 99.9 |  |  |
| 32 | MyTashiCell App & web performance & Uptime | 15 | 99.9 |  |  |
|  | Total | 295 |  |  |  |

….……………………………………………………………………………………………………………

Technical Officer - Operation (Choki Wangmo)

The employee(s) positioned as Technical Officer – Operation shall be assessed and scored based on the specific Goals set out for this position, with rating criteria as specified below. Employee(s) may have quantitatively achieved the goal(s), but the actual Score from the weightage shall be governed by the below set of criteria.

- Quality of Task Execution

  - Refunds and Reversals Handling: Assess the accuracy and completeness of handling failed or disputed mobile recharges and bill payments.

  - Website Content Management: Evaluate the correctness and relevance of uploaded, updated, or deleted website content based on departmental requests.

  - Data Entry for TICL Report Dashboard: Measure the precision and accuracy of data entered into the TICL report dashboard.

- Task Completion Time

  - Refunds and Reversals Handling: Track the time taken to resolve refund and reversal issues for mobile recharges and bill payments.

  - Content Management: Measure the time it takes to complete content uploads, updates, or deletions upon request.

  - Task Management (Trello Board): Evaluate the time taken to update and manage tasks efficiently on the Trello board.

- Efficiency in Project Tasks

  - Documentation and Meetings: Assess the efficiency in organizing and managing project-related documents and meetings.

  - Requirement Gathering and Training: Measure the effectiveness and timeliness in gathering project requirements and organizing training sessions.

  - Project Closure Activity: Evaluate how promptly project closure activities are initiated and managed.

- Attention to Detail

  - Accuracy in Monitoring: Assess the ability to detect and report issues accurately while monitoring web applications and mobile apps daily.

  - Precision in Task Updates: Evaluate the accuracy and correctness in updating and managing tasks on the Trello board or other task management platforms.

- Problem-solving Skills

  - Troubleshooting Capability: Measure the ability to effectively troubleshoot issues related to refunds, content management, or application performance.

  - Proactive Solutions: Assess the capability to identify potential problems and proactively suggest solutions for improvement or issue mitigation.

- Adaptability and Learning

  - Adaptation to Changes: Evaluate the willingness and ability to adapt to new tools, technologies, or work flows to improve task efficiency.

  - Continuous Improvement: Measure the initiative taken to improve processes or tasks based on feedback or changing requirements.

  - Execution of any other tasks assigned in the interest of the SDU Unit.

- Assist Business Analyst

  - Assist business analyst by preparing following document;

  - user manual for the products/ Systems

  - Prepare test kit document for UAT

….……………………………………………………………………………………………………………

Project Activities - H1 & H2 (Choki Wangmo)

| BSC perspectives | Goals/ Tasks | Task Description | Weightage (W) |  | Target (T) | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | H1 | H2 |  |  |  |
| Customer: ➢ Increase Service Availability/ Reliability | Servers and IT Systems' performance & Security | Maintain Servers and services Performance & uptime | 10 | 10 | Daily |  |  |
|  |  | Ensure Servers and System Security | 10 | 10 | Daily |  |  |
|  | Test, release, and deploy SDU's services | Assist in testing & deployment of websites and applications (web/ mobile) | 10 | 10 | As per APG Goals |  |  |
|  | Maintain Servers environment | Maintain servers, storage's & network devices under optimum temperature, safety and cleanliness | 10 | 10 | Daily |  |  |
|  | Assist in Server, Storage's and other IT System Setup | Assist the System Engineer in verifying, installing, and setting up servers, storage's, network devices, and other IT systems. | 10 |  | As per APG Goals |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Support Software Project Activities | Aid Business Analysts in executing project-related tasks - organizing meetings, developing MoM documents, creating project-related documents, reports, and presentation slides. | 10 | 10 | As per APG Goals |  |  |
|  | Assist in Software Testing Procedures | Assist in developing and performing internal and user acceptance tests for software/systems. | 10 | 5 | As per APG Goals |  |  |
| Financial ➢ Expand Revenue Opportunities. | Manage Project Agreements and Invoicing | Assist in executing project agreements, following up on invoicing and payments, including collections. | 10 | 5 | As per APG Goals |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Coordinate with System Team for Server Readiness | Liaise with System Team to prepare hosting servers for testing and product launches. | 5 | 5 | As per APG Goals |  |  |
| Customer ➢ Enhance Customer Satisfaction. | Handle Payment Disputes and Refunds | Follow up with banks and stakeholders for prompt reversal and refund of disputed payments through myTashiCell app and self-care web. | 10 | 10 | 1 Day |  |  |
| Customer ➢ Enhance Customer Satisfaction. ➢ Improve & Innovate Quality of Products & Services. | Manage Website Contents | Upload, update, and delete website contents (images, texts) based on instructions from related departments/sections. | 10 | 10 | 1 Day |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Update TIPL Report Dashboard | MIS Report Dashboard- Inserting Monthly VAS report and Interconnect Report in MIS report dashboard. | 10 | 5 | 1 Day |  |  |
| Learning & Growth ➢ Enhance Information Capital- Systems, Database, Network. | Provide Adhoc Reports and Data | Generate Adhoc/customized reports and data from SDU's applications/systems as per departmental requirements. | 5 | 5 | 2 Days |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Backup SDU's Hosted Application Data | Backup SDU's hosted application data daily, ensuring accessibility during the restoration process (includes configurations, settings, transnational data, user profiles, critical database tables). | 10 | 10 | Daily |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes. | Update Tasks & Activities in Trello Board | Update & Manage Trello Boards with Daily / Weekly Project Status Updates - update task, due date as per meeting outcome | 10 | 10 | Weekly |  |  |
|  | Asset transfer & Handing - taking | Carry out asset transfer and handing - taking as needed | 10 | 10 | 3 Days |  |  |
|  | Reconciliation & Settlement with Finance Dept. | Settlement of impress money & Advances of SDU |  | 15 | 3 Days |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes. | Support Daily Operational Tasks | Assist SDU staff in daily operations - coordinating meetings, end-user training, document management, requisition application etc. | 10 | 10 | Daily |  |  |
| Total |  |  | 310 |  |  |  |  |

….……………………………………………………………………………………………………………

Scoring (S): If goal achieved (A) is Yes (Y) and within targeted time (T), then score (S)=W. IF A exceeds T, but work is completed, then S=0.50*W, Else if achieved is (N) and work is incomplete, then S=0.

Goals (O & M) - (Choki Wangmo)

| SL.No | O&M Support Tasks | Weightage (W) | Target (T) | Achieved (Y/N) | Score (S) |
| --- | --- | --- | --- | --- | --- |
| 1 | Sales & Inventory Management System/ Website for Tashi Electronics - Performance & Uptime | 15 | 99.9 |  |  |
| 2 | Sales & Inventory Management System / Website for Tashi Electronics - L1 & L2 Support | 10 | 2 Days |  |  |
| 3 | Single Sign-On for TICL applications - Performance & Uptime | 10 | 99.9 |  |  |
| 4 | Single Sign-On for TICL applications - L1 & L2 Support | 5 | 2 Days |  |  |
| 5 | ILL Automation System - Performance & Uptime | 15 | 99.9 |  |  |
| 6 | ILL Automation System - L1 & L2 Support | 10 | 2 Days |  |  |
| 7 | Receivable Management System - Performance & Uptime | 15 | 99.9 |  |  |
| 8 | Receivable Management System - L1 & L2 Support | 10 | 2 Days |  |  |
| 9 | Human Resource Management System (HRMS) - Performance & Uptime | 20 | 99.9 |  |  |
| 10 | Human Resource Management System (HRMS) - L1 & L2 Support | 10 | 2 Days |  |  |
| 11 | Bhutan Brewery Private Limited Mobile App - Performance & Uptime | 10 | 99.9 |  |  |
| 12 | Bhutan Brewery Private Limited Mobile App - L1 & L2 Support | 8 | 2 Days |  |  |
| 13 | SOP Management System - Performance & Uptime | 10 | 99.9 |  |  |
| 14 | SOP Management System - L1 & L2 Support | 8 | 2 Days |  |  |
| 15 | AI Chat bot - Performance & Uptime | 10 | 99.9 |  |  |
| 16 | AI Chat bot - L1 & L2 Support | 8 | 2 Days |  |  |
| 17 | Mobile App for PMS - Performance & Uptime | 10 | 99.9 |  |  |
| 18 | Mobile App for PMS - L1 & L2 Support | 8 | 2 Days |  |  |
| 19 | eSIM Platform with online SIM portal system - Performance & Uptime | 15 | 99.9 |  |  |
| 20 | eSIM Platform with online SIM portal - L1 & L2 Support | 10 | 2 Days |  |  |
| 21 | API Aggregator (Middleware) - Performance & Uptime | 10 | 99.9 |  |  |
| 22 | API Aggregator (Middleware) - L1 & L2 Support | 8 | 2 Days |  |  |
| 23 | Self-care Web and Mobile App - Performance & Uptime | 15 | 99.9 |  |  |
| 24 | Self-care Web and Mobile - L1 & L2 Support | 10 | 2 Days |  |  |
| 25 | TashiCell Website - Performance & Uptime | 15 | 99.9 |  |  |
| 26 | TashiCell Website - L1 & L2 Support | 10 | 2 Days |  |  |
| 27 | PMS (TashiCell) web Application - Performance & Uptime | 10 | 99.9 |  |  |
| 28 | PMS (TashiCell)web Application - L1 & L2 Support | 8 | 2 Days |  |  |
| 29 | KYC Update web application - Performance & Uptime | 15 | 99.9 |  |  |
| 30 | KYC Update web application - L1 & L2 Support | 10 | 2 Days |  |  |
| 31 | Recruitment System - Performance & Uptime | 15 | 99.9 |  |  |
| 32 | Recruitment System - L1 & L2 Support | 10 | 2 Days |  |  |
| 33 | Reconciliation System - Performance & Uptime | 15 | 99.9 |  |  |
| 34 | Reconciliation System - L1 & L2 Support | 10 | 2 Days |  |  |
| 35 | Document Management System - Performance & Uptime | 15 | 99.9 |  |  |
| 36 | Document Management System - L1 & L2 Support | 10 | 2 Days |  |  |
| 37 | Trouble ticket System - Performance & Uptime | 15 | 99.9 |  |  |
| 38 | Trouble ticket System - L1 & L2 Support | 10 | 2 Days |  |  |
| 39 | Blogspot Application - Performance & Uptime | 10 | 99.9 |  |  |
| 40 | Blogspot Application - L1 & L2 Support | 8 | 2 Days |  |  |
| 41 | VAS Mgt. System - Performance & Uptime | 15 | 99.9 |  |  |
| 42 | VAS Mgt. System - L1 & L2 Support | 10 | 2 Days |  |  |
| 43 | LCMS system - Performance & Uptime | 15 | 99.9 |  |  |
| 44 | LCMS system - L1 & L2 Support | 10 | 2 Days |  |  |
| 45 | Employee Feedback System - Performance & Uptime | 10 | 99.9 |  |  |
| 46 | Employee Feedback - L1 & L2 Support | 8 | 2 Days |  |  |
| 47 | Bhutan Hyundai Inventory Management System - Performance & Uptime | 15 | 99.9 |  |  |
| 48 | Bhutan Hyundai Inventory management System - L1 & L2 Support | 10 | 2 Days |  |  |
| 49 | Pemako Website - Performance & Uptime | 15 | 99.9 |  |  |
| 50 | Pemako Website - L1 & L2 Support | 10 | 2 Days |  |  |
| 51 | Sports Booking Platform - Performance & Uptime | 15 | 99.9 |  |  |
| 52 | Sports Booking Platform - L1 & L2 Support | 10 | 2 Days |  |  |
| 53 | PMS for Tashi Group of Companies - Performance & Uptime | 20 | 99.9 |  |  |
| 54 | PMS for Tashi Group of Companies - L1 & L2 Support | 15 | 2 Days |  |  |
| 55 | SDU website - Performance & Uptime | 10 | 99.9 |  |  |
| 56 | SDU website - L1 & L2 support | 8 | 2 Days |  |  |
| 57 | AND System- (Fuel Reimbursement & Approval for Activities) - Performance & Uptime | 15 | 99.9 |  |  |
| 58 | AND System- (Fuel Reimbursement & Approval for Activities) - L1 & L2 Support | 10 | 2 Days |  |  |
| 59 | HRMS System for Tashi Group of Companies - Performance & Uptime | 20 | 99.9 |  |  |
| 60 | HRMS System for Tashi Group of Companies - L1 & L2 Support | 15 | 2 Days |  |  |
| 61 | SOMS for TashiCell - Performance & Uptime | 20 | 99.9 |  |  |
| 62 | SOMS for TashiCell - L1 & L2 Support | 15 | 2 Days |  |  |
| 63 | My TashiCell Web & App - Performance & Uptime |  |  |  |  |
| 64 | My TashiCell Web & App- L1 & L2 Support |  |  |  |  |
|  | Total | 737 |  |  |  |

….……………………………………………………………………………………………………………

Marketing Officer

The employee(s) positioned as Marketing Officer shall be assessed and scored based on the specific Goals set out for this position, with rating criteria as specified below. Employee(s) may have quantitatively achieved the goal(s), but the actual Score from the weightage shall be governed by the below set of criteria.

- Quality of Marketing Strategies and Planning

  - Effectiveness of developed marketing strategies aligned with business objectives and target audience.

  - Quality of market research conducted to understand industry trends, competition, and customer preferences.

- Content Creation and Campaign Management

  - Quality and relevance of marketing collateral developed (websites, blogs, case studies, etc.).

  - Effectiveness of executed marketing campaigns in achieving set goals and KPIs.

- Digital Marketing and Online Presence

  - Efficiency and effectiveness of digital marketing initiatives (SEO, PPC, email, social media) in driving engagement and conversions.

  - Maintenance and enhancement of the software team's online presence across various platforms.

- Brand Management and Consistency

  - Consistency in maintaining the brand's image across different marketing channels and materials.

  - Improvement in brand awareness and perception due to marketing efforts.

- Market Analysis and Reporting

  - Accuracy and thoroughness of market research and analysis conducted to drive marketing decisions.

  - Quality of reports generated, detailing marketing performance, campaign results, and ROI.

- Resource Management and Budget Adherence

  - Efficient allocation of resources across marketing initiatives to maximize impact.

  - Adherence to allocated marketing budgets and efficient utilization of funds.

- Coordination and Collaboration

  - Effectiveness in coordinating marketing activities with other internal teams to ensure alignment.

  - Timely coordination of marketing efforts with other departments or teams within the software organization.

- Administrative Efficiency

  - Timeliness in handling administrative tasks related to marketing operations.

  - Efficiency in organizing events, trade shows, or promotional activities related to software marketing initiatives.

- Analytical Skills and Adaptability

  - Ability to analyze marketing metrics and adjust strategies based on data-driven insights.

  - Readiness to adapt to changing market trends and implement innovative marketing approaches.

- Communication and Presentation Skills

  - Clarity and effectiveness in communicating marketing strategies, plans, and results to stakeholders.

  - Proficiency

….……………………………………………………………………………………………………………

Goals (Projects & Activities) - H1 & H2 (Marketing Officer)

| BSC perspective | Goals/ Tasks | Task Description | Weightage(W) |  | Target (T) | Achieved (Y/N) | Score(S) |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | H1 | H2 |  |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Understand and Be Aware of Product/Service Portfolio | Familiarize oneself with all products/services developed and operationalized by the Software Development Unit (SDU) and additional services offered by TashiCell. | 10 |  | Q1 |  |  |
|  | Build and Manage Customer Portfolio | Establish and maintain a repository of current customers, prospective clients, and businesses SDU is engaging with for potential collaborations, focusing on relationship-building and business opportunities. | 10 | 10 | Quarterly |  |  |
|  | Ownership of Current Business Relationships | Take ownership of existing business relationships, comprehensively understanding products/services delivered, customer contacts, business status, and financial details. | 15 |  | Q1 |  |  |
| Financial ➢ Expand Revenue Opportunities. | Maintain detailed accounts for billed products and services | Develop, update and maintain a comprehensive document related to the SDU's products and services sold to the Customers, including details of any future increments, next renewals, etc. | 8 | 7 | Monthly |  |  |
| Customer ➢ Enhance Customer Satisfaction. | Ownership of Marketing and Customer Engagement Tasks | Assume responsibility for marketing and customer engagement tasks initiated by Business Analysts and continue managing and enhancing these activities. | 15 |  | Q1 |  |  |
| Financial ➢ Expand Revenue Opportunities. | Develop Marketing Strategies and Roadmaps | Plan, develop, and report on marketing strategies and road-maps for SDU's business, products, and services, aligning them with business goals and market trends. | 10 | 10 | Quarterly |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Establish SOP for Daily Marketing and Promotional Activities | Create Standard Operating Procedures (SOPs) for executing and managing daily marketing and promotional activities, ensuring consistent updates on SDU's website and social media platforms with relevant content. | 15 |  | Q2 |  |  |
| Customer ➢ Enhance Customer Satisfaction. | Create Product Presentations and Arrange Demos | Develop product presentations and arrange demos, collaborating with relevant SDU employees. Arrange appointments and presentations for prospective enterprise businesses to showcase SDU's offerings and generate business opportunities. | 15 | 15 | Quarterly |  |  |
| Customer • Enhance Customer Satisfaction. • Improve & Innovate Quality of Products & Services. | Research and Proposals for Multimedia Vendors | Research and shortlist multimedia vendors, request proposals for designing and developing infographic video ads for SDU's products and services. | 20 |  | Q2 |  |  |
|  | Subscribe and Manage Social Media Ads | Subscribe to paid social media ads, utilize video ads to promote products and services, focusing on targeted user groups. | 15 |  | Q2 |  |  |
| Financial ➢ Expand Revenue Opportunities. | Promote Sports Booking System in Sports Facilities | Plan visits to sports facilities to present and create awareness about SDU's sports booking system for both facility owners and end-users, aiming to generate interest and adoption. | 15 | 10 | Quarterly |  |  |
| Internal Business (Operations) ➢ Review & Improve Internal Processes | Prepare Marketing Activity Reports | Regularly compile marketing activity reports, including the analysis of promotional effects, to facilitate informed decision-making. | 10 | 10 | Quarterly |  |  |
|  | Revenue Analysis for Quarterly report | Direct/ Indirect Revenue Analysis & Reporting for SDU (Software Dev./ Subscription) | 10 | 10 | End of each quarter |  |  |
|  | Agreements renewal | Review & Renewal of SDU agreements (with Customers) | 10 | 10 | At least a month ahead |  |  |
| Total |  |  | 260 |  |  |  |  |

PERFORMANCE RATING AND APPRAISAL CRITERIA

..………………………………………………………………………………………………………………………………………………………………

UNIT HEAD

For the Unit head’s score calculation, some percentages of self-goals, and some percentages from

the overall achievements of the sub-ordinates will be considered as below.

- 30% of unit head goals achievements

- 60% of Project Management Team / Business Analyst / Software Engineers/ Developers / System Engineer goals achievements

- 10% of Technical Officers goals achievements

- Activities and Goals Score:

If the work is achieved (A) is Yes (Y) and within the target time (T), then the score (S) will be the weightage (W). If the target time is exceeded due to internal or external factors, then the Managing Director (immediate supervisor) shall have the discretionary authority to evaluate an employee’s performance based on the amount of work done for that particular goal. If the activity has been left incomplete or unfilled, the score obtained shall then be zero.

| Unit Head Goals (H1 or H2) | Total Achieved Score (A) = ((A/ TS *100) *30%) | Quantitative score |
| --- | --- | --- |
| P Group Goals (H1 or H2) | Total Achieved Score (B) = ((B/ TS *100) *60%) |  |
| Technical Officers Goals (H1 or H2) | Total Achieved Score (C) = ((C/ TS *100) *10%) |  |
| Goal Achievement (65%) | Total = ((A + B+C)/100 * 65%) |  |

PROJECT MANAGEMENT TEAM / BUSINESS ANALYST (P GROUP)

If the work is achieved (A) is Yes (Y) and within the target time (T), then the score (S) will be the weightage (W). If the target time is exceeded due to internal or external factors, then the Unit Head (immediate supervisor) shall have the discretionary authority to evaluate an employee’s performance based on the amount of work done for that particular goal. If the activity has been left incomplete, and is not supported by sufficient/ genuine explanation, the score obtained shall then be zero.

| O&M | Total Achieved Score (A) = ((A/ TS *100) *20%) | Quantitative score |
| --- | --- | --- |
| Activities and Projects (H1 or H2) | Total Achieved Score (B) = ((B/ TS *100) *80%) |  |
| Goal Achievement (65%) | Total = ((A + B)/100 * 65%) |  |

SOFTWARE ENGINEERS/ DEVELOPERS (P GROUP)

Operation & Maintenance Score:

Certain weightage for the goals will be considered from the O&M activities for developers. The quality of the support rendered and the time it took engineers to fix the issues in the software will be considered to rate the performance. Engineers shall provide the highest level of support (Level 2/ L2) for critical and complex cases, beyond the capacity of Technical Officers.

Scoring (S): If goal achieved (A) is Yes (Y) and within targeted time (T), then score (S)=W. IF A exceeds T, but work is completed, then S=0.50*W. Else if achieved is (N) and work is incomplete, then S=0. (TS = Total Score = possible total score)

Activities and Projects Score:

If the work is achieved (A) is Yes (Y) and within the target time (T), then the score (S) will be the weightage (W). If the target time is exceeded due to internal or external factors, then the Unit Head (immediate supervisor) shall have the discretionary authority to evaluate an employee’s performance based on the amount of work done for that particular goal. If the activity has been left incomplete or unfilled, and is not supported by sufficient/ genuine explanation, the score obtained shall then be zero.

| O&M | Total Achieved Score (A) = ((A/ TS *100) *30%) | Quantitative score |
| --- | --- | --- |
| Activities and Projects (H1 or H2) | Total Achieved Score (B) = ((B/ TS *100) *70%) |  |
| Goal Achievement (65%) | Total = ((A + B)/100 * 65%) |  |

….……………………………………………………………………………………………………………

SYSTEM ENGINEER (P GROUP)

If the work is achieved (A) is Yes (Y) and within the target time (T), then the score (S) will be the weightage (W). If the target time is exceeded due to internal or external factors, then the Unit Head (immediate supervisor) shall have the discretionary authority to evaluate an employee’s performance based on the amount of work done for that particular goal. If the activity has been left incomplete or unfilled, and is not supported by sufficient/ genuine explanation, the score obtained shall then be zero.

| O&M | Total Achieved Score (A) = ((A/ TS *100) *30%) | Quantitative score |
| --- | --- | --- |
| Activities and Projects (H1 or H2) | Total Achieved Score (B) = ((B/ TS *100) *70%) |  |
| Goal Achievement | Total = ((A + B)/100 * 60%) |  |

….……………………………………………………………………………………………………………

TECHNICAL OFFICERS

Operation & Maintenance Score:

For the quantitative score, Technical Officers dedicated for delivering support services for the installed applications will be rated for quality and timely delivery of service against each project.

While Level (L2) support is rendered by software engineers for errors and bugs in the software, Technical Officers shall be responsible for Level (L1) support such as;

- Conduct basic troubleshooting for issues faced by users

- Provide reports and product information

- Solve common problems such as username and passwords issues, menu navigation, verification of hardware and software, installation issues, and setup.

- Escalate the issue for Level 2 support

- Document and maintain Knowledge base for the issues and resolutions

Scoring (S): If goal achieved (A) is Yes (Y) and within targeted time (T), then score (S)=W. IF A exceeds T, but work is completed, then S=0.50*W. Further, the work output will be evaluated against factors such as quality of support rendered, documentation of issues reported and detail of solution applied to resolve the issues.

For incomplete activities in the goal, the Unit Head (immediate supervisor) shall have the discretionary authority to evaluate an employee’s performance based on the amount of work done for that particular goal. If the activity has been left incomplete with no sufficient explanation, work achieved is treated No(N) and the score S=0.

| O&M | Total Achieved Score (A) = ((A/TS) *80) | Quantitative score |
| --- | --- | --- |
| Activities and Projects (H1 or H2) | Total Achieved Score (B) = ((A/TS) * 20%) |  |
| Goal Achievement | Total = ((A + B)/100 * 60%) |  |

Marketing Officer

If the work is achieved (A) is Yes (Y) and within the target time (T), then the score (S) will be the weightage (W). If the target time is exceeded due to internal or external factors, then the Unit Head (immediate supervisor) shall have the discretionary authority to evaluate an employee’s performance based on the amount of work done for that particular goal. If the activity has been left incomplete, and is not supported by sufficient/ genuine explanation, the score obtained shall then be zero.

| O&M | Total Achieved Score (A) = ((A/ TS *100) *20%) | Quantitative score |
| --- | --- | --- |
| Activities and Projects (H1 or H2) | Total Achieved Score (B) = ((B/ TS *100) *80%) |  |
| Goal Achievement (65%) | Total = ((A + B)/100 * 65%) |  |

QUALITATIVE WEIGHTAGE OF PMS FOR SDU EMPLOYEES

….……………………………………………………………………………………………………………

UNIT HEAD

| SL. No | Qualities/ Behaviour | Weightage % | Self - Rating | Rating By MD (%) |
| --- | --- | --- | --- | --- |
| 1 | Integrity & Honesty | 4 |  |  |
| 2 | Administrative Skills | 4 |  |  |
| 3 | Communication | 4 |  |  |
| 4 | Imitative & Creativity | 4 |  |  |
| 5 | Decisiveness | 4 |  |  |
| 6 | Public Relations | 4 |  |  |
| 7 | Accountability | 3 |  |  |
| 8 | Commitment & Dedication | 3 |  |  |
| 9 | Total | 30 |  |  |

….……………………………………………………………………………………………………………

PROFESSIONAL GROUP

| SL. No | Qualities/ Behaviour | Weightage % | Self - Rating | Rating By MD (%) |
| --- | --- | --- | --- | --- |
| 1 | Accountability/ Sense of Ownership | 4 |  |  |
| 2 | Work Quality/ Best Practices | 4 |  |  |
| 3 | Problem Solving and Logical Analysis | 4 |  |  |
| 4 | Ability to learn, adapt and grow | 4 |  |  |
| 5 | Accountability and Team Work | 4 |  |  |
| 6 | Interpersonal and Communication | 4 |  |  |
| 7 | Time management and multitasking | 3 |  |  |
|  | Total | 30 |  |  |

….……………………………………………………………………………………………………………

TECHNICAL GROUP

| SL. No | Qualities/ Behaviour | Weightage % | Self - Rating | Rating By MD (%) |
| --- | --- | --- | --- | --- |
| 1 | Work Quality/ Best Practices | 5 |  |  |
| 2 | Sense of Ownership | 5 |  |  |
| 3 | Team Spirit/Attitude | 5 |  |  |
| 4 | Integrity/Honesty/Self | 5 |  |  |
| 5 | Care of Equipment & Tools | 5 |  |  |
| 6 | Work Safety/ Security Practices | 5 |  |  |
| 7 | Work Related Skills & Learning | 5 |  |  |
|  | Total | 35 |  |  |